Progress Reports

Report One November 20, 2025

Client Side-

I hired Tristan Zatylny and send him my site plan through Google Docs

Development Side-

I emailed Mr. Reeder to reach out for his site plan and preferred communication methods. I then got in touch with my Jr Developers Clark Carroll and Forrest Hickman. We exchanged phone numbers to communicate and GitHub usernames. I made a Repository for the project at the url: https://stcrosland.github.io/wdd130-Reeder/ . I added the User names to the repository.

Contact was made with Mr. Reeder and he gave approval to find more gifs for the navigation buttons. I created html pages for the home (index), Manual Tutorial, and Ninjabrain Tutorial. The logo, Navigation, and Header were all created at a primary level. I also added the color scheme and Font family’s to the styling as well as linked to each head on the individual pages. I then sent out the development assignments to Mr. Clark and Mr. Hickman:

- Crosland: Home page & General Styling

- Clark- Manual Tutorial Page

- Hickman- Ninjabrain Tutorial Page

I then asked the team to report all changes and successes by 5pm each Friday so I could keep InTouch with Mr. Reeder (the clint) and keep each of them up to date with the overall project development.